**Project:** Workflow Metallica

**Name:** Anthony DiGiovanni

**Role:** Front-end Developer

**Period:** January 14 - 28, 2020

**Planned Activities for this Period**

1. Confirm my roles
2. Select a Front-end technology
3. Select a Back-end technology
4. Confirm UI designs

**Accomplished Activities for this Period**

1. Confirmed my roles
2. Picked React as our front-end
3. Picked Laravel as our back-end

**Unaccomplished Activities for this Period**

1. Confirm UI designs

**Issues dealt with (e.g. change requests, risks became reality)**

1. We agreed to go with Laravel, a technology everybody isn’t familiar with.

**Budget and Schedule Tracking**

Work is on schedule

**Upcoming Activities for Next Period**

1. Develop Login Screen
2. Develop Dashboard Screen
3. Set up initial front end environment

**Upcoming Risks Management Plans/Requirements**

N/A